WEEKLY PROJECT MEETING MINUTES (MoM)

## Project Information

| Field | Details |
| --- | --- |
| Project Name | Learning Companion Studio |
| Client Name | InclusiveMinds Learning Collective (IMLC) |
| Meeting Number | 03 |
| Date | August 21, 2026 |
| Time | 10:00 AM – 10:30 AM IST |
| Duration | 30 Minutes |
| Meet Link | https://meet.google.com/bsk-btbh-vvm |

1. Attendees

### Client Team

| Name | Role | Present |
| --- | --- | --- |
| Prof. Sridhar | Client Coordinator / Lead | ☑ |
| Farah | Content Author | ☑ |
| Jamson | Experienced Learning Companion | ☑ |

### Student Team

| Name | Present |
| --- | --- |
| Rushil | ☑ |
| Aniruddha | ☐ |
| Sahil | ☑ |
| Saksham | ☐ |

2. Agenda

☑ Review previous action items

☑ Progress update

☑ Requirement discussion

☑ Prototype demonstration

☐ Risks and issues

☑ Timeline and milestones

☐ Other

3. Progress Since Last Meeting

### Completed

• Presented initial coded HTML prototype of the Learning Companion Studio.

### In Progress

• Refactoring HTML layout navigation and side panels based on client comments.

### Planned Before Next Meeting

• Adapt the LCM model into the UI

4. Requirement Changes

| Requirement | Status | Reason |
| --- | --- | --- |
| LCM Model Adaptation | ☑ Added ☐ Modified ☐ Removed ☐ Deferred | Client team requested implementing and taking motivation from the LCM model principles (LeD, LbD, LxT, LxI) in the companion UI. |

5. Key Discussions

### Discussion 1

Topic: Demonstration of Coded HTML Mockup

Summary: The student team demonstrated the initial coded HTML prototype to the client team. The client reviewed the layout.

Outcome: HTML prototype structure was approved as a starting point, but requested modifications to match learner-centric concepts.

### Discussion 2

Topic: LCM Model UI Motivation

Summary: Prof. Sridhar suggested that the companion portal should implement the pedagogical principles of the Learner-Centric MOOC (LCM) model.

Outcome: Student team agreed to take motivation from LCM components (LeD, LbD, LxT, LxI) and map them to interactive elements.

6. Decisions Made

| Decision | Proposed By | Agreed By | Rationale |
| --- | --- | --- | --- |
| Pivot UI Design to LCM Principles | Prof. Sridhar | Student Team | Ensures the companion training studio aligns with academic learner-centric methods. |

7. Open Questions / Clarifications Needed

| Question | Owner | Follow-up |
| --- | --- | --- |

8. Risks & Issues

| Risk / Issue | Impact | Owner | Mitigation |
| --- | --- | --- | --- |

9. Action Items

| Action Item | Owner | Due Date |
| --- | --- | --- |
| Refactor HTML mockup layout to integrate LCM principles | Student Team | August 28, 2026 |

10. Next Meeting

Date: August 28, 2026

Time: 10:00 am IST

Agenda: Demonstration of the new UI with LCM model adapted

Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

Student Reflection

Student Name: Rushil

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

C. Reflection

To be filled by each member copy paste responses below

1. What was the biggest misunderstanding that was resolved today?

2. What remains unclear?

3. What was the most important decision made today?

4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________

==================================================

Student Reflection

Student Name: Sahil

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

C. Reflection

To be filled by each member copy paste responses below

1. What was the biggest misunderstanding that was resolved today?

2. What remains unclear?

3. What was the most important decision made today?

4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________