WEEKLY PROJECT MEETING MINUTES (MoM)

## Project Information

| Field | Details |
| --- | --- |
| Project Name | Learning Companion Studio |
| Client Name | InclusiveMinds Learning Collective (IMLC) |
| Meeting Number | 04 |
| Date | August 28, 2026 |
| Time | 10:00 AM – 10:30 AM IST |
| Duration | 30 Minutes |
| Meet Link | https://meet.google.com/bsk-btbh-vvm |

1. Attendees

### Client Team

| Name | Role | Present |
| --- | --- | --- |
| Prof. Sridhar | Client Coordinator / Lead | ☑ |
| Farah | Content Author | ☑ |
| Jamson | Experienced Learning Companion | ☑ |

### Student Team

| Name | Present |
| --- | --- |
| Rushil | ☑ |
| Aniruddha | ☑ |
| Sahil | ☑ |
| Saksham | ☑ |

2. Agenda

☑ Review previous action items

☑ Progress update

☑ Requirement discussion

☑ Prototype demonstration

☐ Risks and issues

☑ Timeline and milestones

☐ Other

3. Progress Since Last Meeting

### Completed

• Implemented the Learner-Centric MOOC (LCM) model components inside the student-facing Learning Companion UI layout.

### In Progress

• Designing the authoring/creator desk interface and mapping backend integration structures.

### Planned Before Next Meeting

• Adapt the same LCM model in the authoring interface.

• Integrate both the authoring and LC interfaces together so that author uploads immediately sync to the companion interface.

• Deploy the unified site and share the link on Wednesday (September 2).

4. Requirement Changes

| Requirement | Status | Reason |
| --- | --- | --- |
| LCM Authoring Interface | ☑ Added ☐ Modified ☐ Removed ☐ Deferred | Create a creator/authoring desk allowing course designers to configure LeD reflection spots, LbD MCQ choices, individual feedbacks, and subjective prompts. |
| Author-LC Platform Integration | ☑ Added ☐ Modified ☐ Removed ☐ Deferred | Integrate the authoring portal with the student-facing companion UI to dynamically load custom questions and display typed feedbacks. |
| Staging Deployment & URL Sharing | ☑ Added ☐ Modified ☐ Removed ☐ Deferred | Deploy the updated unified companion platform and share the staging site link with IMLC stakeholders by Wednesday. |

5. Key Discussions

### Discussion 1

Topic: LCM Model Student UI Demonstration

Summary: The student team demonstrated the active LCM features in the student-facing companion dashboard.

Outcome: The client team liked the progress and requested matching capability for course designers.

### Discussion 2

Topic: Creator Desk and Synchronization Tasks

Summary: Discussed adding matching input fields to the author's dashboard so creators can configure LeD reflection spots, LbD MCQ options and subjective exemplars.

Outcome: Agreed that the system must dynamically feed this configured data directly into the LC interface.

6. Decisions Made

| Decision | Proposed By | Agreed By | Rationale |
| --- | --- | --- | --- |
| Integrate Author Portal and LC Portal dynamically | Prof. Sridhar | Student Team | Ensures custom course material and specific question feedbacks load dynamically without hardcoding files. |
| Deploy staging URL by Wednesday | Student Team | Client Team | Provides IMLC coordinators time to review the integrated portal before the next weekly meeting. |

7. Open Questions / Clarifications Needed

| Question | Owner | Follow-up |
| --- | --- | --- |

8. Risks & Issues

| Risk / Issue | Impact | Owner | Mitigation |
| --- | --- | --- | --- |

9. Action Items

| Action Item | Owner | Due Date |
| --- | --- | --- |
| Adapt the LCM model in the creator/authoring interface | Student Team | September 1, 2026 |
| Integrate author uploads and feedbacks with the LC interface | Student Team | September 2, 2026 |
| Deploy the staging website and share link with IMLC team | Student Team | September 2, 2026 (Wednesday) |

10. Next Meeting

Date: September 4, 2026

Time: 10:00 am IST

Agenda: Review the integrated Author-LC platform and coordinate pilot testing.

Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

==================================================

==================================================

==================================================

## Student Reflection

Student Name: Rushil

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

## Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

# C. Reflection

To be filled by each member copy paste responses below

### 1. What was the biggest misunderstanding that was resolved today?

### 2. What remains unclear?

### 3. What was the most important decision made today?

### 4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

### 5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________

## Student Reflection

Student Name: Aniruddha

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

## Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

# C. Reflection

To be filled by each member copy paste responses below

### 1. What was the biggest misunderstanding that was resolved today?

### 2. What remains unclear?

### 3. What was the most important decision made today?

### 4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

### 5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________

## Student Reflection

Student Name: Sahil

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

## Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

# C. Reflection

To be filled by each member copy paste responses below

### 1. What was the biggest misunderstanding that was resolved today?

### 2. What remains unclear?

### 3. What was the most important decision made today?

### 4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

### 5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________

## Student Reflection

Student Name: Saksham

Rate the following from 1 (Strongly Disagree) to 5 (Strongly Agree).

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| I understand the client's problem better after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Our team has a shared understanding of the project goals. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached consensus on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The project requirements are clearer after today's meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I know what needs to be done before the next meeting. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The client understood our suggestions. | ☐ | ☐ | ☐ | ☐ | ☐ |

## Client Feedback

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The students understood my requirements. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am satisfied with today's discussion. | ☐ | ☐ | ☐ | ☐ | ☐ |
| We reached an agreement on the important decisions. | ☐ | ☐ | ☐ | ☐ | ☐ |
| I am confident in the team's direction. | ☐ | ☐ | ☐ | ☐ | ☐ |

CLIENT SIGNATURE

# C. Reflection

To be filled by each member copy paste responses below

### 1. What was the biggest misunderstanding that was resolved today?

### 2. What remains unclear?

### 3. What was the most important decision made today?

### 4. Did the client's expectations change during today's meeting?

☐ Yes

☐ No

If yes, explain.

### 5. How much did your understanding of the project change after today's meeting?

☐ Not at all

☐ Slightly

☐ Moderately

☐ Significantly

☐ Completely

Brief explanation:

_________________________________