# HIGH-LEVEL DESIGN (HLD) DOCUMENT AND CONTRACT

## Educational Application Development | ET 617

Project Title: Learning Companion Studio
Client: InclusiveMinds Learning Collective (IMLC)
Student Team: Rushil Bhat, Anriuddha Shelke, Sahil Ghotekar
Version: 1.2
Date: August 18, 2026
Document Status: Draft

# 1. Project Information

| Item | Details |
| --- | --- |
| Project Title | Learning Companion Studio |
| Client | InclusiveMinds Learning Collective (IMLC) |
| Client Contact | Prof. Sridhar Iyer / Farah (Content Lead) |
| Student Team | Rushil Bhat (24B3972) Aniruddha Shelke (24B0748) Sahil Ghotekar (24B0345) |
| Primary Users | Learning Companions, Admins |
| Application Type | Web (Responsive) |
| Target Platform | Web (Desktop, Tablet, Mobile-optimized) |
| HLD Version | 1.2 |
| Date | August 18, 2026 |

# 2. Project Overview

## 2.1 Problem Statement

InclusiveMinds Learning Collective (IMLC) helps neurodivergent kids aged 10-15 build career interests in specific niches like digital art, coding, or writing. Instead of following general school syllabi, they design custom 1-1 learning plans based on what each child is good at and what they like.

To do this, IMLC needs trained learning companions called Learning Companions (LCs) who understand the child and use the IMLC Learning Companion Model (LCM). However, right now there are two main issues: (1) Experienced mentors have to train new learning companions manually, one-by-one. Since there is currently only one fully qualified learning companion, IMLC cannot scale up to help more children. (2) Designing custom activities for every kid is time-consuming. Learning Companions spend hours searching the web and filling out manual templates.

## 2.2 Proposed Solution

Learning Companion Studio is a responsive web app that helps train learning companions and lets them access templates. The app has three main portals:

1. Trainee Learning Companion Portal: Learning Companions read about the LCM model (www.lcm-model.org), watch training clips, take quizzes to check their understanding, and write post-session reflections.
2. Authoring Portal: The Content Author uses this to upload worksheets, guides, and templates and tag them.
3. Mentor Dashboard: Siddharth and other admins use this to track learning companion training progress, read their journal logs, approve lesson plans, and view student profiles.

To understand the child, the learning companion conducts 3 Spark Sessions. The learning companion enters the child's identified career niche and interest profile into the system. The system then displays matching learning materials and activity templates uploaded by the Content Author. The learning companion uses these static templates to plan their sessions, and logs reflections after each session so the mentor can track their progress.

## 2.3 Project Objectives

The project aims to:

- Build a web-based learning portal for Learning Companions with training resources, quizzes, and reflection templates.

- Build an authoring page for the Content Author to upload assets and a dashboard for mentors to track learning companion progress.

## 2.4 Deployment Context

Intended Context:
NGO / Special Education Center (IMLC)

Expected Users:
15-20 Learning Companions

Technology Context:
Mobile and Desktop web, standard internet connectivity (offline caching for reflections)

# 3. User Personas

## 3.1 Primary Persona

### Persona: Priya Sharma / Trainee Learning Companion

Example: Teacher

Profile:
23 years old. Doing her MA in Educational Psychology at St. Xavier's, Mumbai. Has theoretical knowledge of neurodiversity (ADHD, autism) but lacks practical classroom teaching experience.

Goals:

- Master the practical application of the LCM model without reading dry academic textbooks.

- Learn how to run the 3 Spark Sessions successfully to figure out a child's niche.

- Plan fun, customized lessons in under 10 minutes.

Needs:

- Step-by-step guidance on how to structure a session.

- An automated activity design helper to save hours of manual resource search.

- Structured reflective journaling prompts to evaluate sessions with mentors.

Pain Points:

- Spends 3+ hours every night searching Google and Pinterest for activities that fit a visual learner.

- Gets nervous before sessions because she can't easily get quick feedback from senior mentors.

- Finding physical training sheets on handling specific behavioral triggers takes too long.

Technology Context:

- Device: Smartphone & Laptop

- Connectivity: Mobile Data & WiFi

- Digital literacy: High for common apps, low for nested enterprise tools

Motivations:
Wants to see neurodivergent kids find their passions and grow up to be financially independent.

Constraints:
Very little prep time between college classes and fieldwork; needs short, mobile-friendly training units (10-15 mins).

Success Criteria:
Priya can set up an LCM-aligned activity plan on her phone and feel ready for her session in under 10 minutes.

## 3.2 Secondary Persona

### Persona: Aditi Sen / Content Author

Profile:
38 years old. Lead Curriculum Designer at IMLC with 12 years of curriculum design experience. She knows the curriculum inside out.

Goals:

- Centralize all training documents, worksheets, and lesson guidelines.

- Instantly distribute curriculum updates to all trainee learning companions.

Needs:

- An easy-to-use resource manager with simple file upload forms.

- Clear categorizing/tagging controls (by age, niche career, and difficulty).

Pain Points:

- Wastes hours managing Google Drive links and emailing PDFs to new learning companions.

- Trainees often use outdated worksheet files because they cannot find the new versions.

Technology Context:

- Device: Smartphone & Laptop

- Connectivity: Mobile Data & WiFi

Wants to standardise teaching quality and ensure every volunteer has quick access to the curriculum.

Does not write code; requires simple checkbox forms and a clean list view.

## 3.3 Additional Personas

| Persona | Role | Primary Goal | Main Need |
| --- | --- | --- | --- |
| Siddharth | Program Mentor | Scale training quality without personal burnout. | A dashboard showing learning companion progress, completed quizzes, activity drafts, and reflection logs. |
| Kabir | Learner (Age 10-15) | Enjoy learning and build confidence in a niche interest. | Tailored, interest-driven 1-1 pathways starting with 3 interactive spark sessions. |
| Rohan | Technical Coordinator | Coordinate developer materials and feedback. | Regular sync on UI prototype and keyword updates. |

# 4. User Roles & Permissions

Define what each type of user can access and modify.

| Feature | Learning Companion | Content Author | Manager/Mentor |  |
| --- | --- | --- | --- | --- |
| Login | ✓ | ✓ | ✓ |  |
| View content | ✓ | ✓ | ✓ |  |
| Create content |  | ✓ | ✓ |  |
| Edit content |  | ✓ | ✓ |  |
| View individual progress | ✓ | ✓ | ✓ |  |
| View class analytics |  | ✓ | ✓ |  |
| Manage users |  |  | ✓ |  |
| Export reports |  | ✓ | ✓ |  |

# 5. User Journeys & Core Workflows

## 5.1 Primary User Journey

Describe the main workflow from the user's perspective.

Workflow:

Step 1: Trainee Learning Companion logs in and opens the Training Dashboard

↓

Step 2: Learning Companion selects an active training module (e.g., introduction to LCM)

↓

Step 3: Learning Companion reads the learning content and watches the training videos

↓

Step 4: Learning Companion completes the module quiz to check their understanding

↓

Step 5: Learning Companion writes and saves a reflection journal entry based on their field observations

↓

Step 6: System updates the learning companion's progress and notifies the mentor for review

Step 1: Tutor logs in and opens Dashboard
↓
Step 2: System fetches student profile and training state
↓
Step 3: Tutor selects student profile and sets lesson goals
↓
Step 4: AI generator fetches templates, queries Gemini API, and builds draft
↓
Step 5: System displays customized activity plan with pedagogical reasoning
↓
Step 6: Tutor edits draft, saves plan, and logs reflection

### Primary Workflow Description

The workflow connects learning companion training with session planning. After completing a quiz on the LCM model, the learning companion selects a student profile and enters lesson goals. The system displays matching templates uploaded by the Content Author, letting the learning companion select and copy a lesson plan. The learning companion refines the plan and submits a reflection draft.

## 5.2 Secondary User Journey

Workflow:

Aditi logs into the Authoring Panel, uploads curriculum worksheets and guides (PDF/Video), selects the category (Basic or Advanced), and publishes them. The files upload to Cloud Storage and metadata stores in MongoDB to update the curriculum repository.

## 5.3 Key Use Cases

| Use Case | User | Description | Expected Outcome |
| --- | --- | --- | --- |
| UC-01 | Trainee Learning Companion | Log Spark Session Outcomes (Learning Companion records findings from the 3 Spark sessions) | System updates student profile, recommending career niches. |
| UC-02 | Trainee Learning Companion | Generate AI Activity Plan (Learning Companion inputs lesson goals and tags) | AI returns customized lesson plan and LCM justification. |
| UC-03 | Manager | Review Learning Companion Progress (Manager views trainee portfolio, quiz logs, and journals) | Manager evaluates trainee and toggles certification. |
| UC-04 | Content Author | Upload Curriculum Content (Aditi uploads worksheets and tags metadata) | System stores resource and indexes it for the AI generator. |

# 6. Functional Architecture

## 6.1 Major System Modules

The application will consist of the following major modules:

- Sub-component A: Interactive Learning Companion Onboarding & LMS

  - Purpose: Document storage for profile schemas, quiz logs, and resources

  - Main functionality: Reading panel for LCM resources, training video player, and interactive quizzes.

- Sub-component B: Reflection Journaling Subsystem

  - Purpose: Document storage for profile schemas, quiz logs, and resources

  - Main functionality: Markdown editor for pre/post-session reflections and Local browser storage.

- Sub-component C: Content & Resource Registry

  - Purpose: Document storage for profile schemas, quiz logs, and resources

  - Main functionality: File uploader and category selection form (Basic/Advanced) for the Content Author to organize worksheets.

- Sub-component D: Learning Companion Progress & Tracking System

  - Purpose: Document storage for profile schemas, quiz logs, and resources

  - Main functionality: Progress tracking grids, quiz score reports, and reflection review comments.

## 6.2 Module Dependency

Module Dependency: UI (React Web) -> Express Server Backend -> Core Services -> MongoDB & Cloud Storage.

Example:

User Interface → Application Logic → Database / Storage Layer → Data Layer

# 7. High-Level System Architecture

## 7.1 Architecture Diagram

Client Web App (Learning Companion Portal, Author's UI, Admin Dashboard) -> Express Server (User, Training, Student, Content Manager) -> Database Tier (MongoDB & Google Cloud Storage).

The diagram should show, at minimum:

Users → Frontend → Backend / Application Logic → Database / Storage

Where applicable, also show:

- External APIs

- Authentication

- File storage

- Analytics

- System telemetry & logs

- Third-party services

## 7.2 Architecture Components

| Component | Purpose | Technology / Proposed Technology |
| --- | --- | --- |
| Frontend | Renders user-friendly dashboards for LCs, authors, and mentors | React, Vite, Tailwind CSS |
| Backend | Orchestrates backend API, RBAC, and AI generation | Node.js, Express |
| Database | Stores student profiles, logs, and resources | MongoDB Atlas |
| LMS Engine | Processes and scores quizzes, and manages curriculum module unlocks | Node.js, Express |
| Authentication | Secures login session with JWT and roles | Simple username/password login session |
| Storage | Hosts curriculum PDFs and media files | Google Cloud Storage |
| Hosting | Deploys client and server online | Vercel (Frontend), Render (Backend) |

## 7.3 External Services

| Service | Purpose | Dependency |
| --- | --- | --- |
| Email Service | Sends system alerts and registration approvals to mentors | Low |
| Google Cloud Storage | Storing uploaded worksheets and PDFs | Medium |

# 8. Data Architecture

## 8.1 Data Flow

Describe how information moves through the system.

Input → Processing → Storage → Analysis → Output

Input (Student logs, uploaded templates) -> Processing (Quiz scoring, LMS progress tracking module) -> Storage (MongoDB Collections) -> Output (Dashboards, PDF exports).

## 8.2 Key Data Entities

| Entity | Description | Key Information |
| --- | --- | --- |
| User | User accounts and roles | email, passwordHash, role, name |
| Learning Companion Profile | Onboarding progress and certifications | userId, completedModules, quizScores |
| Learner Profile | Anonymized student details and tags | initialName, age, sparkSessionLogs, niche, strengths |
| Activity Plan | Generated lesson steps and reflections | learnerId, title, aiJustification, sessionSteps, reflection |

## 8.3 Data Relationships

Learning Companion profile contains quiz scores and certified competencies. Learner profile is managed by Learning Companions and holds 3 Spark session logs. Activity plans are designed by Learning Companions for Learners, utilizing templates uploaded by the Content Author.

Example:

Teacher → creates → Assessment
Assessment → contains → Questions
Student → submits → Responses
Responses → generate → Diagnostic Results

## 8.4 Data Storage

Data stored:
MongoDB holds collections for Users, Learning CompanionProfiles, LearnerProfiles, ActivityPlans, and LearningResources.

Data not stored:
Raw video/audio recordings of student sessions and private parental personal information (addresses/diagnoses) are excluded to protect child privacy.

Storage location:
Cloud (MongoDB Atlas + Google Cloud Storage)

Retention:
Active student records are retained indefinitely; inactive accounts are archived after 2 years and deleted after 5.

# 9. UI / UX Architecture

## 9.1 Screen Inventory

| Screen | User | Purpose |
| --- | --- | --- |
| Login | All Users | Authenticate and route users |
| Learning Companion Dashboard | Trainee Learning Companion | View training roadmap and assigned students |
| Lesson Planner & Journal Editor | Trainee Learning Companion | Generate and edit custom lesson plans |
| Authoring Console | Aditi (Author) | Upload files and tag curriculum assets |

## 9.2 Navigation Structure

Login Screen -> Role Check -> Dashboard
  - Learning Companion Dashboard -> Training Modules / Student Profiles -> Lesson Planner -> PDF Export
  - Author Dashboard -> Resource Uploader / Curriculum Catalog
  - Manager Dashboard -> Trainee Progress Grid / Reflection Review Board

Example:

Login → Dashboard → Feature → Activity → Result

## 9.3 Wireframes

Include low-fidelity wireframes for the key screens.

### Screen 1: Learning Companion Dashboard & Reflection Logger

Purpose: Document storage for profile schemas, quiz logs, and resources

Primary actions:

- Open next training module and complete quiz.

- Access student list and write pre/post-session reflection draft.

Wireframe layout consists of a responsive top navigation bar, main dashboard grids for widgets, two-column layout for the Lesson Planner (inputs on left, selected worksheets on right), and standard list filters.

### Screen 2: Mentor Progress Tracking Dashboard

Purpose: Document storage for profile schemas, quiz logs, and resources

Primary actions:

- View progress logs and quiz metrics for all trainee learning companions.

- Read session reflections and post review comments.

Wireframe layout consists of a responsive top navigation bar, main dashboard grids for widgets, two-column layout for the Lesson Planner (inputs on left, selected worksheets on right), and standard list filters.

# 10. Technology Stack

## 10.1 Frontend

Platform: Web (Responsive)

Framework: React (Frontend) / Express (Backend)

Language: JavaScript

## 10.2 Backend

Framework: React (Frontend) / Express (Backend)

Language: JavaScript

API Architecture: RESTful APIs

## 10.3 Database

Database: MongoDB & Mongoose

Purpose: Document storage for profile schemas, quiz logs, and resources

## 10.4 Core Service Components

Model / Service: LMS Engine / Web Server

Purpose: Document storage for profile schemas, quiz logs, and resources

Inference: Cloud-based API

External API: Yes (None (Self-contained database schemas))

Fallback mechanism: Pull static curriculum sheets matching the niche from MongoDB

## 10.5 Infrastructure

Hosting: Vercel (Frontend) / Render (Backend API)

Deployment: Automated GitHub main branch deployments

Version Control: GitHub

# 11. Non-Functional Requirements

## 11.1 Performance

- Expected response time: <200ms for REST APIs, <5s for dashboard loading

- Maximum expected concurrent users: 100 concurrent learning companions/admins

- Expected assessment/content processing time: <15s for file uploads and processing

## 11.2 Accessibility

- Accessibility standard: WCAG 2.1 Level AA

- Keyboard accessibility: Tab navigation fully supported across all interactive links and forms

- Screen reader support: Semantic HTML elements utilized for reader translation

- Colour contrast: Contrast ratio of at least 4.5:1 maintained for all copy

## 11.3 Security

- Authentication: Session login with cookie validation

- Authorization: Middleware checking roles on the API gateway router

- Data protection: Passwords hashed with bcrypt, database communication locked to TLS 1.3

- Secure communication: All traffic forced to HTTPS

## 11.4 Privacy

- Personally identifiable information collected: Yes (Learning Companion/admin email accounts; student names are completely anonymized)

- Student data collected: Anonymized characteristics (interests, strengths, sensory triggers, niche)

- Data anonymization: Student profiles are only logged with initials or codes

- Data sharing: No data shared with external advertising or tracking platforms

- Third-party AI data processing: None (The app uses no AI/ML models).

## 11.5 Compatibility

Supported devices:

Mobile Web, Tablet Web, and Desktop Web browsers.

Supported browsers / operating systems:

Google Chrome, Safari, Firefox, and Microsoft Edge.

## 11.6 Offline Requirements

Offline cached training materials and local writing/drafting of session reflections, which auto-sync on next reconnection heartbeat.

# 12. Assumptions & Constraints

## 12.1 Assumptions

- 1. Trainee LCs have access to mobile devices or laptops with web browsers.

- 2. The training materials and worksheets are provided by the Content Author before database design starts.

- 3. Mentors have internet access to review learning companion journals and quiz results.

## 12.2 Constraints

- 1. Tight timeline (early November 2026 course deadline).

- 2. Limited developmental budget, using free-tier cloud hosting.

- 3. Development team consists of 3 students balancing regular university courses.

# 13. Project Scope

## 13.1 In Scope

The following features are included in the project:

- Learning Companion Onboarding & LMS: Access to modular curriculum text, training videos, and quizzes.

- Session Reflection Journal: Editor for LCs to write session logs with offline caching.

- Content Author Console: File uploader and category selector (Basic/Advanced) for the Content Author.

- Mentor Monitoring Dashboard: Tracking grid for mentors to view quiz scores and read reflections.

## 13.2 Out of Scope

The following are explicitly excluded from the project:

- Generative AI & Automated Lesson Generation: All curriculum sheets are static and uploaded by the Author.

- Student or Child Accounts: Neurodivergent children do not log in or interact with the app.

- Parent Communication Portal: Reports and messaging for parents are excluded.

- Direct Video/Audio Conferencing: Learning Companions use external tools (Zoom/Google Meet); app only tracks logs.

Any functionality not explicitly identified as being in scope will require discussion and agreement before implementation.

# 14. Acceptance Criteria

The application will be considered functionally complete when:

### Core Functionality

- Trainee learning companions can successfully log in, view training resources, take quizzes, and log reflections.

- Mentors can view all learning companion profiles, quiz scores, and reflection logs, and leave comments.

- Content Authors can upload PDF worksheets and apply category selection (Basic/Advanced).

### User Experience

- Responsive layouts scale down to mobile viewports without text clipping.

- Simple, stepwise interface designed for laypeople and volunteers.

### Technical

- User data, quiz scores, and reflections are securely persisted in MongoDB.

- Role-based access control blocks unauthorized role routes.

### Deployment

- Application is deployed on web URLs (Vercel/Render) and runs error-free.

# 15. Development Dependencies

| Dependency | Required From | Required By | Status |
| --- | --- | --- | --- |
| Content | Client | Week 3 (August 22, 2026) | Pending |
| API access | Client | Week 4 (August 25, 2026) | In Progress |
| Sample data | Client | Week 4 (August 25, 2026) | Pending |
| Design approval | Client | Week 6 (September 6, 2026) | Pending |
| Deployment credentials | Client | Week 11 (October 19, 2026) | Pending |

# 16. Open Questions & Decision Log

| ID | Question / Decision | Decision | Owner | Date |
| --- | --- | --- | --- | --- |
| D-01 | Do we need to develop a custom video conferencing tool? | Decided to use Zoom/Google Meet externally and track logs in-app. | Student Team | Aug 12, 2026 |
| D-02 | How detailed should child profiles be? | Anonymize completely. Store only initials and age. | Client Lead | Aug 14, 2026 |
| D-03 | Do we need support for offline usage? | Yes, write reflections offline and sync to cloud. | Student Team | Aug 14, 2026 |

Important: Decisions recorded in this section should be reflected in subsequent development work and milestone reviews.

# 17. Project & HLD Agreement

# The Student Team and the Client confirm that they have reviewed and discussed the project requirements, proposed solution, user personas, workflows, system design, project scope, technical approach, and deliverables described in the High-Level Design (HLD) Document.

# The HLD, together with this Agreement, forms the agreed basis for the development of the educational application.

### 17.1 Agreement on HLD

# Both parties agree that:

# The High-Level Design (HLD) Document represents the current agreed understanding of the project.

# The HLD defines the intended users, user journeys, core functionality, system architecture, technology approach, scope, assumptions, constraints, and acceptance criteria.

# The Student Team will use the approved HLD as the basis for designing and developing the application.

# The Client will review the HLD and provide feedback or approval within the agreed project schedule.

# Any significant change to the agreed scope or functionality will be discussed between the Student Team and Client before implementation.

# Changes may affect the project timeline and deliverables and will be incorporated only after mutual agreement.

### 17.2 Agreement on Deliverables and Timeline

# The Student Team agrees to work towards completing the project deliverables within the agreed project timeline specified in Section 3: Project Timeline & Deliverables.

# The Student Team will:

# Complete the agreed development work for each milestone.

# Present the agreed deliverables to the Client for review.

# Incorporate reasonable feedback provided within the agreed review period.

# Provide the final deliverables specified in Section 4: Final Deliverables.

# Maintain the project source code and development documentation throughout the project.

# The Client agrees to:

# Provide the information, content, data, access, credentials, and other materials required for development.

# Attend the agreed project meetings or provide an appropriate representative.

# Review milestone deliverables within the specified feedback period.

# Provide clear and consolidated feedback to the Student Team.

# Communicate any major changes to requirements as early as possible.

### 17.3 Timeline Dependencies

# The agreed development timeline is dependent on the timely participation and feedback of both parties.

# If required information, content, access, approvals, or feedback from the Client is delayed, the corresponding development milestone may need to be revised.

# Similarly, if the Student Team identifies a technical or implementation issue that materially affects the agreed timeline, the team will communicate the issue to the Client as soon as reasonably possible.

### 17.4 Final Deliverables

# At the conclusion of the project, the Student Team will provide the deliverables agreed upon in this document and the approved HLD, subject to the project's scope and timeline.

# These include, as applicable:

# Executable Application: Final working educational application/prototype.

# Source Code: Complete project source code and repository.

# User Documentation: Instructions for using the application.

# Technical Documentation: High-level architecture, setup and technical information.

# Project Presentation: Final presentation of the project and outcomes.

| # Week | # Dates | # Key Tasks & Milestones | # Milestone Deliverable / HLD Reference | # Client Feedback Due |
| --- | --- | --- | --- | --- |
| # 2 | # 7 Aug – 14 Aug | # Requirements + HLD | # HLD Draft | Aug 16, 2026 |
| 3 | 15 Aug – 22 Aug | HLD Finalization + UI/UX Wireframing | Approved HLD + Screen Wireframes | Aug 24, 2026 |
| 4-6 | 23 Aug – 6 Sep | Core Backend & Database Setup | Milestone 1: Auth & User Profiles | Sep 10, 2026 |
| 7-10 | 7 Sep – 18 Oct | Learning Companion Training & Activity Generator | Milestone 2: Functional Prototype | Oct 21, 2026 |
| 11 | 19 Oct – 23 Oct | Authoring & Managing Dashboards | Milestone 3: Complete Admin Panels | Oct 25, 2026 |
| 13 | 26 Oct – 6 Nov | Client Pilot, Testing, and Deployment | Milestone 4: Final System & Report | Nov 10, 2026 |

### 17.5 Mutual Confirmation

# By signing below, both parties confirm that:

# We have reviewed and discussed the project requirements and High-Level Design (HLD), agree to use the approved HLD as the basis for development, and commit to working collaboratively towards completing the agreed deliverables within the project timeline.

# Both parties understand that timely communication, access to required information, feedback, approvals, and participation in project meetings are necessary to meet the agreed timeline.

# Signatures

### Student Team

# Student 1 Name (Roll No): Rushil Bhat (24B3972)

# Signature: _______________________________________________

# Date: ____________________________________________________

# Student 2 Name (Roll No): Aniruddha Shelke (24B0748)

# Signature: _______________________________________________

# Date: ____________________________________________________

# Student 3 Name (Roll No): Sahil Ghotekar (24B0345)

# Signature: _______________________________________________

# Date: ____________________________________________________

### Client

# Client Name: Prof. Sridhar Iyer / Farah Contractor

# Organization: InclusiveMinds Learning Collective (IMLC)

# Signature: _______________________________________________

# Date: ____________________________________________________

### HLD Approval

# HLD Document Version: 1.2

# HLD Approval Date: _________________________